## Slide 1: Defect Management

## Slide 2: Defect Management
Defect management, also known as bug tracking or issue tracking, is a critical aspect of the software development life cycle.
It involves identifying, documenting, prioritizing, assigning, tracking, and resolving defects or issues found during testing or after deployment.
Defect management is a crucial component of software development, ensuring that defects are identified, addressed, and resolved efficiently to deliver high-quality software products.
By following best practices and leveraging appropriate tools and processes, teams can effectively manage defects throughout the software development life cycle, leading to improved product quality and customer satisfaction.

## Slide 3: Defect Identification
Manual Testing
Defects can be identified through manual testing processes where testers execute test cases against the software.
Automated Testing
Automated tests can also uncover defects during test execution.
User Feedback
Users may report defects they encounter while using the software.

## Slide 4: Defect Documentation
Capture Details
Document all relevant information about the defect, including its description, steps to reproduce, expected and actual results, severity, priority, environment details, screenshots, and any other pertinent information.
Use a Defect Tracking System
Employ a defect tracking tool or system to record and manage defects efficiently. Popular tools include Jira, Bugzilla, Mantis, and You Track.

## Slide 5: Defect Prioritization and Severity
Severity Levels
Classify defects based on severity levels such as Critical, Major, Medium, Minor, and Cosmetic. Severity indicates the impact of the defect on the system.
Priority Levels
Assign priority levels such as High, Medium, and Low to defects based on their urgency and importance in relation to project goals and deadlines.

## Slide 6: Defect Assignment and Ownership
Assign Ownership
Assign each defect to an appropriate individual or team responsible for its resolution.
Clear Responsibilities
Ensure clarity regarding who is responsible for fixing the defect and who will verify the fix.

## Slide 7: Defect Tracking and Management
Confirmation
Confirm closure of defects only after they have been fixed, verified, and validated.
Documentation
Document the resolution details, including the fix applied and any associated test results.
Closure Communication
Communicate the closure of defects to relevant stakeholders.

## Slide 8: Continuous Improvement
Root Cause Analysis
Conduct root cause analysis to identify the underlying reasons for recurring defects and implement preventive measures.
Process Enhancement
Continuously review and improve defect management processes based on lessons learned and feedback.
User Feedback

## Slide 9: Best Practices for Defect Management
Collaboration: Faster collaboration between development, testing, and other stakeholders to ensure effective defect management.
Standardization: Define and adhere to standardized defect management processes and workflows.
Automation: Implement automation for defect tracking, notification, and reporting to streamline the defect management process.
Regular Reviews: Conduct regular reviews of the defect backlog to prioritize and address critical issues promptly.
Continuous Monitoring: Continuously monitor and analyze defect metrics to identify trends and areas for improvement.

## Slide 10
New
Closed
Assigned
Fixed
Re-Test
Reopen
Duplicate
Invalid
Can’t Fix
Deferred
Not Reproducible
Request for enhancement
Working Fine
Not Working